.Dr. Chaminda Weerabaddana

Contact : +94 77 3303353

I am also on WhatsApp and Viber

Information and Communication Technology Agency of Sri Lanka

490 R. A. De Mel Mawatha, Colombo 00300

https://maps.app.goo.gl/628LyTmNGD2Ms5Er7

Ministry of Health

385, Ven. Baddegama Wimalawansa Thero Mawatha, Colombo 10.

https://maps.app.goo.gl/E3hwTditMfC7xo2v9

Jembi document on the programme

https://docs.google.com/document/d/1QL3Li7K40is6BZLBuDDYeqgS33GowBSE4yOJYyORj10/edit#heading=h.359bp5afzs0s

Resources

IGs

Good day all,

We have now completed the profiling activities for the HHIMS dataset and the Full Transactional Bundle can be seen here: https://jembi.github.io/Sri-Lanka/Bundle-HHIMS-Transactional-Bundle.html

We have also done some research into appropriate SNOMED coding’s for the current custom code systems and have proposed this usage in the FHIR IG. Please let me know if you are comfortable with the codes.

Thanks again to the Sri Lanka team for excellent support in the reviews and feedback as we progressed along

Wishing you all a very successful hackathon.

For quick access, the two bundles can be seen below:

- https://jembi.github.io/Sri-Lanka/Bundle-HIMS-Transactional-Bundle.html

- https://jembi.github.io/Sri-Lanka/Bundle-HHIMS-Transactional-Bundle.html

Some Important links for the Connectathon #3

1. Connectathon schedule:

https://docs.google.com/document/d/1uVKW4TkFBdOLR1z5--LsRggpNx8WqJSc/edit

2. Sri Lanka FHIR IG by JEMBI:

https://jembi.github.io/Sri-Lanka/index.html

3. HL7 FHIR R4 IG:

https://hl7.org/fhir/R4/resourcelist.html

4. M & E Framework to be filled by EMR Vendors:

https://docs.google.com/spreadsheets/d/114to7wmA7h9VlqhVX-l5d3lQ_GFBmX-8aGHxSdsbbR4/edit?usp=sharing

| Date | Time | Venue | Activity | Participants | Estimated Number of Persons |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 16th Oct 2023 | 9am - 4pm | ICTA | Introductions and refining the plan | Jembi x 2 D/HI x 1 Interop. Team x 7 ICTA x 2 | 12 | Discuss the profiling work and any possible implications |  |
| 17th Oct 2023 | 9am - 4pm | ICTA/MoH, Auditorium | Discussions with all stakeholders | Jembi x 2 D/HI x 1 Interop. Team x 3 ICTA x 2 Swastha x 2 HIMS Cloud x 1 Diabetic Compass x 2 OpenMRS x 2 LRH x 1 | 16 |  |  |
| 18th Oct 2023 | 9am - 4pm | ICTA/MoH | Installation and configuration of the infrastructure and Training MoH Staff | Jembi x 2 Interop. Team x 6 | 8 |  |  |
| 19th Oct 2023 | 9am - 4pm | ICTA | Donor meetings | Jembi x 2 D/HI x 1 Donor x 2 Interop. Team x 2 | 7 |  |  |
| 20th Oct 2023 | 9am - 4pm | ICTA | Donor meetings | Jembi x 2 D/HI x 1 Donor x 2 Interop. Team x 2 | 7 |  |  |
| 23rd Oct 2023 | 9am - 4pm | ICTA | Connectathon Day 1 | Jembi x 2 D/HI x 1 Interop. Team x 3 ICTA x 2 Swastha x 2 HIMS Cloud x 1 Diabetic Compass x 2 OpenMRS x 2 LRH x 1 | 16 |  |  |
| 24th Oct 2023 | 9am - 4pm | ICTA | Connectathon Day 2 | Jembi x 2 D/HI x 1 Interop. Team x 3 ICTA x 2 Swastha x 2 HIMS Cloud x 1 Diabetic Compass x 2 OpenMRS x 2 LRH x 1 | 16 |  |  |
| 25th Oct 2023 | 9am - 4pm | ICTA | Connectathon Day 3 | Jembi x 2 D/HI x 1 Interop. Team x 3 ICTA x 2 Swastha x 2 HIMS Cloud x 1 Diabetic Compass x 2 OpenMRS x 2 LRH x 1 | 16 |  |  |
| 26th Oct 2023 | 9am - 4pm | ICTA | Connectathon Day 4 | Jembi x 2 D/HI x 1 Interop. Team x 3 ICTA x 2 Swastha x 2 HIMS Cloud x 1 Diabetic Compass x 2 OpenMRS x 2 LRH x 1 | 16 |  |  |
| 27th Oct 2023 | 9am - 4pm | ICTA | Connectathon Day 5 | Jembi x 2 D/HI x 1 Interop. Team x 3 ICTA x 2 Swastha x 2 HIMS Cloud x 1 Diabetic Compass x 2 OpenMRS x 2 LRH x 1 | 16 |  |  |

Participants:

Director Health  Information : Dr.Palitha Karunapema

Interoperability Team:

- Dr. Chaminda Weerabaddana : Consultant In Health Informatics -MS1

- Dr. Muditha Hapudeniya  : Consultant In Health Informatics DDG/Lab services

- Dr. Buddhika Ariyaratne    : Consultant In Health Informatics/HIU

- Dr. Poorna Fernando:  Acting Consultant In Health Informatics/HIU

- Dr. Sumaiya Mubarak: Registrar in Health Informatics/Antimalarial campaign

- Dr. Shakira Irfann: Registrar in Health Informatics/ Health Promotion Bureau

- Dr. Chathuranga Wijayanayaka: Registrar in Health Informatics/HIU

Cloud HIMS:

- Dr. Buddhika Ariyaratne: Consultant In Health Informatics/HIU

SWASTHA team:

- Dr.Nishan Siriwardhana: Consultant In Health Informatics/Medical Supply Division

Diabetic Compass Team/HISP:

- Mr.Hazly Mohamad

- Mr.Dharshitha

Open MRS team:

- Mr.Jude Niroshan

ICTA team:

- Mr. Sachintha Dharmawardhana

- Mr. Anushka Gayan

LRH: